## Slide 1: Project Discussion
17th February 2025

## Slide 2: How does YOLO work?
Grid Division: YOLO divides an image into an S×S grid. Each grid cell is responsible for detecting objects whose centers fall within it.
Anchor Boxes and Predictions: For each grid cell, the network predicts multiple bounding boxes using pre-defined anchor boxes. Each prediction includes:
  Bounding Box Coordinates and a Confidence Score: The confidence score reflects both the probability of an object being present and the quality of the bounding box prediction (related to the Intersection over Union, or IoU).
  Class Probabilities: A vector that indicates the probability of the object belonging to each class.
Post-Processing with NMS: After the predictions are made, non-maximum suppression (NMS) is applied to remove duplicate detections. NMS uses IoU to determine which overlapping bounding boxes should be kept and which should be discarded.

## Slide 3: Tasks Completed
Chart Generation: We have created chart and found charts, for annotation
Annotation: We have completed the Annotation Process

## Slide 4: Next Steps
Object Detection:
Use YOLO to detect and identify key elements of the chart.
Extracting Tabular Data:
Convert chart data into a structured table for further analysis.
Text Generation and Summarization:
Generate detailed text analysis and summarize it for clear, easy interpretation.

## Slide 5: Project Milestones & Timelines
Object Detection:
  Complete training by February 28th.
Extracting Tabular Data:
  Develop a rough model by February 28th.
  Finalize the model by March 7th.
  Integrate the model by March 14th.
Text Generation and Summarization:
  Initiate parallel work, leveraging our NLP course project on summarizing tabular data.

## Slide 6
[ probability bb_w bb_h bb_x bb_y cls_1 cls_2]
Why YOLO slide
Why OCR, and what OCR
GitHub link for presentation, RoadMap (Jan to April), with ipynb
Annotation Summary
Ensure there are images to represent the details
Put the RoadMap at the start of every slide
Make the RoadMap more detailed
Data Summary, about annotation and charts
Put links for citations, and research papers